PROJECT PLANNING PHASE

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | FEB 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS37677 |
| Project Name | ToyCraft tales: tableau's vision into toy manufacturer data |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User story Number | User Story /Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation & Import | USN-1 | As a data analyst, I want to clean and import the toy sales dataset into Tableau | 3 | High | A.Vishnuvardhan Reddy K.Pradeep |
| Sprint-1 | Initial Market Trends View | USN-2 | As a strategist, I want to create a basic trends dashboard showing shipment and growth over time | 2 | High | A.Vishnuvardhan Reddy P.Venkata Sai |
| Sprint-2 | Category & Seasonal Insights | USN-3 | As a product manager, I want to compare toy category | 3 | Medium | A.Vishnuvardhan Reddy K.Pradeep P.Venkata Sai |
| Sprint | Functional Requirement (Epic) | User story Number | User Story /Task | Story Points | Priority | Team Members |
|  |  |  | performance and seasonal spike |  |  |  |
| Sprint-2 | Consumer Demographics Filter | USN-4 | As a marketer, I want to filter data by region and age group to identify preferences | 3 | Medium | A.Vishnuvardhan Reddy K.Pradeep |
| Sprint-3 | Dashboard and story | USN-5 | As a stakeholder, I want an integrated dashboard with trendlines and filters for strategic use | 4 | High | A.Vishnuvardhan Reddy K.Pradeep P.Venkata Sai |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 3 Days | 21 JAN 2025 | 23 JAN 2025 | 5 | 23 JAN 2025 |
| Sprint-2 | 6 | 3 Days | 24 JAN 2025 | 26 JAN 2025 | 6 | 26 JAN 20225 |
| Sprint-3 | 4 | 2 Days | 27 JAN 2025 | 28 JAN 2025 | 4 | 28 JAN 2025 |

Velocity:

Total story points completed: 15 Total project duration: 8 working days Average team velocity:

15 ÷ 8 = ~1.88 story points per day

Burndown Chart: